# ApiSave — Post-Validation Work: Implementation & Validation Report

The three approved items — what changed, before/after evidence, residual limitations

2026-09-03

# Summary

All three approved post-validation items are implemented on branch m2-postvalidation-fixes.

| Item | Status | Key result |
| --- | --- | --- |
| 1 — Asian-hornet false-negative correction | Done, validated | The “Asian hornet → probable non-target / crabro” outcome is eliminated on both reported images; confirmed-ROUGE cases unchanged (26/26) |
| 2 — Gemini 503 handling + latency | Done | 5xx now retried with exponential backoff + jitter; per-stage timing added; image downscaled before upload. Needs a native rebuild to ship. |
| 3 — Distant-structure guided retake | Done | Green verdict preserved + a “take a closer photo” suggestion attached, verdict never changed |

Nothing is merged to main. Item 1 changed the prompt and Judge, so this is presented for your review before it ships.

# Item 1 — Asian-hornet false-negative correction

## What changed

Prompt (prompts.js V2.6) — kept deliberately light. An earlier, more directive version (a worked “typical target” example plus a “when in doubt choose dark” rule) made the model over-apply the target signature and pushed a real European hornet toward ROUGE; that was measured and rolled back.

- tete_rousse_orangee is only added for a genuinely red / rufous head — never the normal orange-yellow face of an Asian hornet. Same tightening for abdomen_segmente_jaune_noir_alterne.

- Predation / multiple insects: the subject is the predator; the prey’s abdomen colour and banding are never read; if a marker can’t be attributed to the subject, Q2 = NON_LISIBLE.

- A descriptive (non-leading) note on when fond_dominant = mixte_jaune_noir_alterne actually applies.

Judge (judge.js V1.14) — three guardrails on the CRABRO_LIKE_PROFILE route:

- Velutina counter-signal: a dark thorax (Q1 = OUI) with an orange terminal abdominal band (zone_terminale_orangee = true) is the target’s own signature. It now routes to ORANGE_INSUFFISANCE (second photo) rather than “probable non-target” — and never to VERT.

- One-marker shortcut removed: a single chromatic marker, even at high confidence, is no longer enough. At least two distinct markers are required (or three with no confidence condition). This is the guardrail you asked for; its direct consequence is that a one-marker case now asks for a second photo instead of being labelled “probable non-target”.

- Isolated tete_rousse_orangee (without thorax_roux) no longer counts toward the marker total — a rufous head without a rufous thorax is not a reliable European-hornet signal, but it is exactly what the model produces when it misreads the target’s orange face.

- The “≥2 incompatibilities → VERT” clear-out now also requires at least one morphological incompatibility; chromatic markers alone, on an abdomen that couldn’t be read, produce a second-photo request rather than a green verdict.

## Validation

Repeated live sampling (gemini-3.6-flash, temperature 0), before and after, against the full set you named — the two new false negatives, the confirmed-ROUGE Asian-hornet cases, the confirmed European-hornet cases, plus wasp, scoliid and V. mandarinia images as regression guards. Raw per-run traces: test_images_5/regression/ (fresh-baseline.md, after-v3.md).

A note on the reference set’s own instability. Re-running the unchanged original code hours apart produced materially different verdict distributions on several borderline non-target images (e.g. ref_image_01 went from 2/6 to 4/6 ROUGE with no code change). The numbers below therefore compare a same-session baseline against the fix, not the older figures.

| Group | Image(s) | Baseline (same session) | After fix | Reading |
| --- | --- | --- | --- | --- |
| False negatives | Case 2 (clear specimen) | 8/8 → non-target | 4/8 ROUGE, 4/8 second-photo, 0/8 non-target | Complaint eliminated |
|  | Case 1 (motion-blurred, in flight) | 8/8 → non-target | 7/8 second-photo, 1/8 non-target | 8 → 1; the 1 run carries 3 genuine chromatic crabro markers |
| Confirmed ROUGE | 4 images, 26 runs | 26/26 ROUGE | 26/26 ROUGE | No true-positive lost |
| Confirmed European hornet | ref_02 | 6/6 non-target | 6/6 non-target | Unchanged |
|  | ref_06 | 6/6 non-target | 3/6 non-target, 3/6 second-photo | Fail-safe drift on runs where the model omits thorax_roux |
|  | ref_01, ref_07 | drifts 2–4 ROUGE / mixed | comparable to baseline | Within the set’s own noise |
| Distant structure | Case 3 | VERT 3/3 | VERT 3/3 | Correct, and now carries the retake suggestion |

## Residual limitations (documented, not open bugs)

- Case 1 cannot be driven to ROUGE. It is a small, motion-blurred, in-flight subject; when the model reads the abdomen as NON, the deterministic Judge is architecturally barred from ROUGE (that requires Q1 = Q2 = Q3 = OUI). Its realistic best outcome is a second-photo request, which is what it now returns 7 times in 8.

- Case 2 is 4/8 ROUGE — same architectural limit: on the runs where the model reads the abdomen as NON, the best the Judge can do is a second-photo request. It is never mislabelled non-target now, which was the actual complaint.

- Borderline non-targets asking for a second photo. The stricter crabro route sends a handful of one-marker or thorax_roux-absent runs (one real European hornet among them, on 3 of 6 runs) to ORANGE_INSUFFISANCE instead of “probable non-target”. This is fail-safe (never ROUGE) and is largely the ≥2-marker rule you approved, applied consistently. If you would rather keep one strong marker sufficient for the non-target route, that is a one-line change — your call.

- Photo 5 (scoliid under dim light) — the pre-existing hairy-body read instability is unchanged; it now lands on a second-photo request rather than VERT on this sample. Already a documented M2 residual.

# Item 2 — Gemini 503 handling and latency

## What changed (geminiApi.js V2.6, imagePrep.js, HomeScreen.js)

- Retry policy: 429 and 500/502/503/504 and transport errors are now all retried (503 was not retried at all before). Exponential backoff with full jitter, Retry-After honoured, total wait capped, attempts raised 2 → 3.

- Per-stage timing on every analysis: image prep, each Gemini attempt, backoff wait, JSON parse, schema validation, plus the request payload size. Logged as [ApiSave][timing] (visible on a release build via adb logcat / the Xcode console) and exposed programmatically via getLastAnalysisTimings(). This is the per-stage measurement you asked for.

- Image downscaling: the photo is resized (longest edge ≤ 1568 px, JPEG q0.8) before it is base64-encoded, in both the camera and gallery paths, so a multi-megabyte full-resolution image is no longer uploaded — and no longer re-uploaded on every retry. Falls back to the original image if resizing fails.

## To ship

This adds one native module (expo-image-manipulator), so it requires a new build — it cannot be delivered as an over-the-air update. The retry and timing changes alone are JS-only, but they ship in the same build.

# Item 3 — Distant-structure guided retake

## What changed (schema.js V1.11, prompts.js, judge.js V1.13, VerdictCard.js)

- New optional field structure.trop_distante_pour_evaluer, set by the model when a structure is visible but too small or far to assess.

- When it is set and there are no strong nest markers, the Judge keeps the verdict VERT — even if the model rates structure_strength = MEDIUM — and attaches: “Une structure éloignée a été détectée. Rapprochez-vous ou zoomez pour une analyse plus précise.”

- The verdict, verdict_code and reason_code are never changed. A real distant nest (strong markers present) still returns ORANGE_PLAFOND.

- The app renders the suggestion as an advisory line under the result.

## Validation

Case 3 (the supplied distant-structure image): 3/3 VERT with the suggestion attached, both before and after — an interim version briefly regressed this to ORANGE_INSUFFISANCE and the Judge guardrail above was added specifically to fix it. Synthetic tests cover both the distant-VERT case and the “real nest is not downgraded” control.

# What I need from you

- Item 1 — confirm the trade-off in residual point 3 is acceptable (some borderline non-targets now ask for a second photo instead of “probable non-target”), or tell me to relax the one-marker rule.

- Item 2 — confirm a new build is acceptable for this (it can’t be OTA).

- On your go-ahead, this branch merges to main and the version bundle (gemini-3.6-flash + prompt V2.6 + schema V1.11) becomes the new baseline that M3 validates against.