# ApiSave — Engineering Assessment: M2 Closure & Realistic M3/M4 Outlook

Prepared for: Nordine Basis: 4 rounds of real API testing on the M2 reference set (40 individual live calls total), plus the M1 reference set Date: 2026-08-09 Purpose: a direct, candid answer to your questions before you approve M3 — not a sales pitch for the next milestone.

You asked for my honest professional judgment, not reassurance, and said plainly you’re not looking for a guarantee. I’m going to answer in that spirit: where I have genuine confidence, I’ll say so and explain why; where I don’t, I’ll say that too, and tell you what I do and don’t have evidence for.

## 1. Where things actually stand

Score across the four M2 rounds on the same 10-image set: 3/10 → 3/10 → 6/10 → 9/10. The trend is real and each jump traces to a specific, understood fix (Root Cause A, the tiered wasp rule, the crabro override, the field-separation clarification) — this isn’t noise trending upward, it’s genuine bugs and ambiguities being closed one at a time, each confirmed on real data before moving to the next.

But two individual photos in this round’s data change how I’d characterize what’s left:

- Photo #1, which I described in Round 3 as “a stable, repeatable” wrong answer after three identical misses, flipped to correct in Round 4 with no code change on the path that handles it. I was wrong to lean toward “stable” off three samples — it was actually variable, just with a run of bad luck. I’m telling you this plainly because it’s directly relevant to your question about repeated-run testing: three or even five repeats is not always enough to tell a systematic bias apart from variance with a long streak.

- Photo #10, by contrast, has now failed identically in all four rounds — the only image in the set with a 0-for-4 record. Its description text has repeatedly implied the same wasp-like traits, but the model has never once written down the specific tag combination needed. That is a materially different, more concerning pattern than #1 turned out to be.

I’m leading with this because it reframes your question. The evidence doesn’t point to one hard photo and otherwise-solid ground. It points to at least one genuine, reproducible reliability gap (#10) sitting alongside ordinary model variance (#1, #7, and others across rounds) — and those two things need different answers.

## 2. Your four questions, answered directly

### “Can M3+M4 realistically achieve 10/10 technically valid outputs?”

Yes — I have real confidence in this one. Every schema failure we’ve seen (Round 2’s proportions_robustes, Round 3’s elements_visibles misplacement) has been the model writing a value outside the allowed set. Native structured-output enforcement (responseSchema) doesn’t ask the model to try to stay within the schema and then check afterward, the way today’s pipeline works — it constrains what the model is able to generate at the decoding level. This is exactly the failure mode that mechanism exists to eliminate. Combined with the safe fallback you’ve asked for as a backstop, I’d expect this to be at or very close to 10/10 in practice.

### “Can M3+M4 realistically achieve 10/10 expected verdicts on this reference set?”

No, and I don’t think I’d be giving you an honest answer if I said yes. Photo #10 is my evidence: it is not a formatting problem. The model has, four independent times, chosen not to write a tag that its own description text implies applies. Structured-output enforcement controls which values are legal if the model writes a tag — it has no mechanism to compel the model to write every tag that’s arguably applicable. That’s a recall problem, not a precision problem, and M3 as scoped only addresses precision. I don’t have a concrete, proven fix for this to offer you today. I can speculate about further prompt-level countermeasures (for instance, an instruction requiring consistency between the free-text justification and the selected tags), but that would be unproven, untested work, not something I can responsibly fold into M3’s current scope or promise will work.

### “Can M3+M4 realistically achieve stable reproduction across repeated runs?”

This depends entirely on what “stable” means, and I want to be precise about that rather than give a one-word answer:

- If you mean “M4 will produce trustworthy, reliable data about how consistent each category actually is” — yes, I’m confident in that. That’s exactly what a 5-run harness measuring a consistency rate is built to do.

- If you mean “the underlying model’s answers will themselves become consistent” — that’s not something M4 can deliver by itself. M4 as scoped is a measurement tool, not an intervention. It will tell us, with real numbers, which categories are reliable and which aren’t (photo #10-style patterns will show up clearly as a sub-100% consistency rate). It will not, on its own, make an unreliable category more reliable.

### “Will M3+M4 achieve sufficient reliability on new, real-world images?”

I can’t responsibly answer this with a number, and I don’t think you’d want me to invent one. Ten hand-picked images, however carefully chosen, is not a statistically meaningful sample of real-world field photos — different lighting, angles, phone cameras, insect poses, and regional coloring variation are all things this set doesn’t exercise. If you want a real, evidence-backed answer to this question specifically, it would mean deliberately expanding the reference set well beyond 10 images — that’s a genuine option worth considering, not something I’d assume you want without asking. Separately, I’d point back to the app’s own disclaimer text (“indicative analysis, professional confirmation recommended”) — that framing isn’t just legal cover, it’s the technically honest posture for a phone-photo species classification tool. Even trained entomologists sometimes disagree on Vespa crabro vs. velutina from a single photo in poor lighting. I don’t think 100% reliability is a realistic engineering target for this problem, regardless of how much further work goes into it — and I’d rather tell you that now than imply otherwise.

## 3. The “shape vs. selection” distinction, concretely

You quoted my own line back to me, which is fair — I want to make sure it’s not just a phrase but something I can show you with evidence. Structured-output enforcement is a well-established technique specifically for constraining output format: it guarantees every enum value the model writes is one of the allowed values, and that the JSON always has the required shape. It has no mechanism — none that I’m aware of in Gemini’s current API, and none that exists in this class of technique generally — for guaranteeing the model chooses to populate every field that’s arguably applicable based on what it can see. Photo #10 is a clean illustration: the model’s own prose keeps describing wasp-like traits, but the corresponding tag doesn’t always get written. Schema enforcement would not change that behavior, because the tag it does write is always valid — the gap isn’t an invalid value, it’s a missing one.

## 4. Will M4 fix instability, or only measure it?

As currently scoped, M4 tests and documents. It does not include a mandate to fix whatever it finds. I want to be direct about this rather than let it stay ambiguous: if M4’s repeated-run testing confirms a pattern like photo #10 (which I’d expect it to, given four rounds of consistent evidence already), that finding would need to become a new, separately scoped and priced piece of work — designed around what the actual data shows, not guessed at in advance. That’s the same discipline we’ve used for everything else in this engagement: I’m not going to fold speculative corrective work into M4’s existing price, and I don’t think you’d want me to.

## 5. M3 vs. M4 acceptance criteria — one clear list

M3 (already recorded in the implementation plan): - Gemini constrained to exact enum values via responseSchema. - Every analysis produces valid JSON and a usable verdict. - A safe fallback verdict exists if validation still somehow fails. - Photo #9 (Asian-hornet control) returns ROUGE on the M3 acceptance run.

M4 (already recorded in the implementation plan): - Reference bank and automated full-pipeline harness, covering all six categories from the original scope. - Field-based comparison (exact match on decision-relevant fields; free-text logged, not scored). - 5x repeated runs on the critical categories (Asian hornet, European hornet), consistency rate reported. - Explicitly a measurement deliverable, not a corrective one.

## 6. Proposed course of action if M4’s stability numbers come back bad

I’d propose we agree on acceptable consistency thresholds before M4 runs, not after — and that the threshold should depend on verdict severity, not be a single flat number:

- ROUGE-relevant consistency needs to be very high — this is the safety-critical case, and I’d want to see something close to full consistency before calling it acceptable.

- ORANGE_PROBABLE_NON_CIBLE / ORANGE_INSUFFISANCE consistency can reasonably tolerate more variance, since an inconsistent read in that range degrades to “ask for a second photo” rather than a wrong high-stakes verdict — the system already has a built-in self-correction path for this tier.

If M4’s data shows a pattern below whatever threshold we agree on, I’d bring you the specific finding, a proposed fix, and a price for a follow-on milestone at that point — the same way Root Cause A, the tiered wasp rule, and the crabro override each went through you before implementation, not folded in silently.

## 7. What I genuinely expect — concrete numbers, not a guarantee

You asked directly what stable result I actually expect, so here it is:

- On this specific 10-image set, once M3 lands: I’d expect somewhere around 8–9 out of 10 correct on any given run. Photo #10’s pattern is the most likely recurring gap; occasional one-off misses from ordinary variance (what #1, #7 showed across rounds) should become rarer once the safe fallback prevents them from surfacing as validation errors, but I wouldn’t call the number a floor — it’s an honest estimate from a trend, not an extrapolation I’d stake much confidence in beyond “meaningfully better than today, not perfect.”

- On repeated-run consistency for the two control-style categories (confirmed Asian hornet, confirmed European hornet): based on what we’ve seen when the underlying tags were present at all, I’d expect high consistency — my rough expectation is somewhere in the 80–95%+ range — but this is exactly what M4 exists to actually measure, not something I’d ask you to take on faith.

- On new, real-world images beyond this set: I don’t have a number to give you honestly, and I’d be inventing one if I did. That requires either a larger validation set or production monitoring data (which the app’s existing feedback mechanism and community map are already positioned to eventually provide).

Limitations I expect to remain even after M3 and M4, stated plainly: 1. Tag-recall gaps like photo #10 may persist without dedicated, separately-scoped follow-on prompt work informed by real M4 data — I don’t have a proven fix for this today. 2. Individual hard photos (specific lighting, angle, or coloring conditions) will likely always exist to some degree. That’s a property of single-photo visual classification, not a bug to eventually be found and squashed. 3. Confidence about reliability on real-world images beyond this 10-image set stays genuinely unquantified until the reference set grows or production data accumulates.

## 8. On your M2/M3 allocation question

Yes, I agree with your allocation: the elements_visibles clarification was a prompt-wording ambiguity discovered during M2 validation, the same category as Root Cause A — it belongs in M2 and is now done and confirmed (Round 4, attached separately). Native enum enforcement is a different mechanism entirely (API-level constrained decoding vs. prompt wording), and correctly stays in M3.

I’d rather hand you this than a cleaner-sounding summary. Happy to talk through any of it, or adjust M3/M4’s scope based on where you land after reading this.