Hi Nordine,

Thank you — Finding 5 and the schema proposal are both noted as closed exactly as you decided; no further discussion needed on either.

On your four questions:

- Test build at end of M2 — agreed. TestFlight for iOS, a direct-install internal build for Android, so you can run your own reference images through the actual app before approving M3. This does move your Apple Developer / App Store Connect access requirement up to before M2 starts, rather than M5 as originally planned — could you arrange that access ahead of time so it doesn’t hold things up? One caveat worth flagging: since M3 (key security) hasn’t happened yet at that point, this build still has the Gemini key embedded client-side — fine for your own testing, just not something to distribute further in the meantime.

- European-hornet schema addition in M2 — confirmed, it stays inside M2’s fixed price, provided it remains a narrow addition serving this specific rule (a tag or two, not a broader redesign) and still subject to your approval before implementation, same as everything else.

- M4 methodology — confirmed on both counts. Comparison is field-based on every decision-relevant structured field (exact match, since these are enums driving the Judge); free-text fields are logged for review, not scored word-for-word. For stability, I’ll run the Asian-hornet and European-hornet reference cases 5 times each through the full pipeline and report the consistency rate — included in M4’s existing scope, no extra charge.

- Proxy status — I checked the sanitized repository first, as you asked, and I can confirm this genuinely can’t be determined from what’s there: the real PROXY_URL value was correctly stripped during sanitization, and the only trace left is a code comment suggesting a proxy was considered, not proof one is actually deployed. I’ll need you to either confirm directly (and share the endpoint if it exists) or approve the $125 check — which, confirmed, would be credited toward whichever M3 price applies, not billed on top.

## On the budget

I understand $1,200 is where you’d like to land for this validation stage, and I want to be transparent about why I can’t quite meet that number rather than just asking you to trust it. Below is the actual task breakdown behind M1 and M2 — not padded, this is what the work concretely involves:

M1 — Critical Judge fix + model pin

| Task | Effort |
| --- | --- |
| Confirm and pin the exact stable gemini-3.6-flash identifier (not an alias), update the API config | 1–2 hrs |
| Fix the structure-Judge override bug — code change plus edge-case handling around the nest/artificial-object interaction | 2–3 hrs |
| Build the before/after test harness for the nest/structure reference subset | 3–4 hrs |
| Run reference images before and after the fix, capture raw JSON + verdict for each | 2–3 hrs |
| Compile the before/after comparison report | 2–3 hrs |
| Review and buffer for anything the reference images surface | 2–3 hrs |
| M1 subtotal | ~14–18 hrs (≈2 days) |

M2 — Prompt/schema/Judge fidelity + European hornet rule + test build

| Task | Effort |
| --- | --- |
| Restore the exact five-step ETAPE structure from §1.3, cross-checked line by line | 4–5 hrs |
| Fix the beetle-label bug, restore the stop instruction, reconcile the JSON enum | 2–3 hrs |
| Apply the four Finding 5 decisions | 1–2 hrs |
| Add the two new incompatibility tags and wire the two dedicated reason codes into the Judge | 4–6 hrs |
| Design, implement, and validate the European-hornet routing rule against your reference images | 5–6 hrs |
| Run the full reference set before/after (all six categories), capture raw JSON + verdict | 3–4 hrs |
| Compile the before/after report | 2–3 hrs |
| Configure and produce the TestFlight (iOS) and internal (Android) test build | 4–5 hrs |
| Review and buffer | 2–3 hrs |
| M2 subtotal | ~27–37 hrs (≈4 days) |

Combined: roughly 6 days of work, which is what the $1,500 figure reflects — already down from the originally quoted $1,750, absorbing the European-hornet contingency and the new test-build deliverable as a concession rather than charging for them separately. $1,200 would land below what’s itemized above even before accounting for the added scope, which is why I can’t bring it down further without either cutting into the verification work or dropping a deliverable — and I don’t think either of those serves you well on a safety-critical fix you’re specifically asking to validate rigorously.

If it helps, I’m glad to keep the milestones exactly as separate and sequential as you’ve asked — M2 only gets created once you’ve confirmed M1’s results are satisfactory, so nothing beyond the first $500 is at risk while you’re still evaluating.

As requested, I’ll create only the M1 milestone now, at $500, once you’re ready — looking forward to the reference images so we can get started.

Thank you.