Hi Nordine,

Quick update on M2 progress, plus two things I need from you to close it out.

Implemented so far, all per the confirmed scope: - The exact five-step ETAPE pipeline restored in the prompt, matching Section 1.3 structure. - The beetle-detection tag bug fixed (it was incorrectly reusing an unrelated label). - The missing “stop evaluation” instruction restored on the wasp/Polistes lock. - The JSON field enum reconciled to match the canonical single value. - Your Finding 5 decisions applied (three additions removed, the fallback-values block kept). - The two previously-unreachable reason codes (hairy-body, beetle) are now wired up — verdict stays green in both cases, as you confirmed, but the reasoning behind it is now specific instead of generic. - The Non-Target Hymenoptera rule: a clearly-detected wasp or Polistes now routes to the same non-target orange verdict as a European hornet, with its own reason code, rather than the green verdict it would have received before. - The European-hornet routing itself has also been tightened — previously it needed two or three chromatic markers before routing to the non-target verdict; a single clearly-read marker is now enough when the underlying readings are high-confidence, so a clear case doesn’t get stuck asking for a second photo unnecessarily.

I’ve verified all of this with a set of hand-built test cases covering each rule change, including the specific wasp/Polistes scenario and the tightened European-hornet threshold — all passing, with no regressions on the M1 fix or the existing behavior. That’s a code-correctness check, though, not the actual milestone deliverable — for that I need to run your own reference images through the live pipeline the same way we did for M1.

Two things I need to move forward:

- Reference images for the two new categories. M1’s set only covered nest/structure cases plus a few incidental Asian-hornet shots — I don’t yet have any wasp/Polistes or European hornet images to validate against. Could you prepare a handful of each, in the same format as the M1 PDF (image + expected verdict), so I can run the same before/after validation and give you a report built on your own ground truth rather than synthetic data?

- Apple Developer Program / App Store Connect access. This was flagged as needed before M2 begins, for the TestFlight build you’ll use to validate directly in the app. A couple of ways this can work — whichever is easier on your end:

  - You add me as a user in App Store Connect (Users and Access) with the appropriate role, or

  - I hand you a built .ipa/internal build artifact and you handle the TestFlight upload and distribution yourself.

- Let me know which you’d prefer, or if this is already in progress.

Once I have either of these, I can move straight to the real validation report. Happy to proceed with whichever arrives first.

Thank you.