# ApiSave — M2 Validation Report, Round 3

Prepared for: Nordine Model: gemini-3.6-flash Change tested: the two client-specified logic changes — tiered wasp/Polistes rule, and the Q3=NON crabro override — plus photo #8’s expected outcome updated to ORANGE_PLAFOND as agreed Date: 2026-08-09

## Summary

6 of 10 matched — up from 3/10 in both prior rounds, and both targeted fixes confirmed working on real data.

- Photo #6, the case that motivated the new crabro override, now correctly resolves to ORANGE_PROBABLE_NON_CIBLE — strong chromatic evidence (4 crabro markers) correctly routed even with Q3=NON.

- Photo #5, the case that motivated the tiered wasp rule, now correctly resolves via the “1 core + 1 supporting” tier.

- Photo #8 now counts as a match against its updated expected outcome (ORANGE_PLAFOND), as agreed.

- Zero VERT verdicts anywhere in this run — every insect-path result that produced a verdict landed on ROUGE, ORANGE_PROBABLE_NON_CIBLE, or ORANGE_INSUFFISANCE. On this round’s data, no wasp/hornet-adjacent case was waved through as “nothing suspicious.”

I implemented exactly the two logic changes you specified, nothing else. All 14 synthetic sanity-check cases pass, including new cases for both tiers of the wasp rule and both the fire/no-fire boundary of the crabro override. Full raw JSON for this round is in test_images_2/report.json.

## The 4 remaining non-matches — none are Judge bugs; here’s the evidence for each

### Photo #1 — consistent, not random

This is the third round in a row this exact photo has been read the same way: Q1=OUI, Q2=OUI, Q3=OUI, all HIGH confidence, description consistently “thorax majoritairement noir,” “abdomen à fond sombre avec segment terminal orange.” Across all three rounds where it produced a verdict at all, it has never once been read as reddish/tawny. That’s worth knowing on its own: this doesn’t look like random noise on this particular photo — it looks like a stable, repeatable reading. The Judge is doing exactly the right thing with that input (three confirmed OUIs is the unambiguous ROUGE rule). No code change made or considered, per your instruction — kept exactly as-is for ongoing tracking.

### Photo #3 — a new instance of the same family of issue as Root Cause A, in a different field

New validation error this round: Q3_morphologie.elements_visibles[0] valeur invalide: "silhouette_fine_allongee". This is structurally the same pattern as Root Cause A from Round 1/2 — a tag that belongs in incompatibilites_cible ended up in a different, narrower-enum field instead — but this time it’s elements_visibles (the field meant only for the four positive Q3-OUI-supporting traits), not the field we already removed. I have not touched this. It’s new evidence, not something I patched unilaterally, and I’d want your direction on it the same way we handled Root Cause A — likely the same category of fix (tighter prompt guidance on what belongs in elements_visibles vs incompatibilites_cible), but flagging rather than assuming.

### Photo #7 — model variance between rounds on the same photo

In Round 2, this photo’s response had Q3=OUI and 3 crabro markers, correctly matching via the existing (unmodified) crabro branch. This round, the same photo came back with Q3=NON and only 2 crabro markers (thorax_roux, abdomen_segmente_jaune_noir_alterne — missing tete_rousse_orangee, which was present in Round 2’s response). Both the existing branch and the new Q3=NON override correctly declined to fire on this input — 2 markers doesn’t meet either threshold, exactly as specified. This is the model answering the same photo differently between rounds, not a logic gap.

### Photo #10 — same tag-under-emission pattern noted in Round 2

The description text explicitly says “silhouette fine” and “rayures jaunes,” but only one supporting tag (rayures_jaune_noir_vif) was actually written to incompatibilites_cible — no core tag, so the tiered rule correctly does not engage (by design, per your spec: supporting tags alone shouldn’t trigger it). This is the same “the model’s prose says one thing, its tags say less” pattern from Round 2, now recurring on a different photo. Likely to improve with M3’s structured-output enforcement, though I’d note schema enforcement controls the shape of what’s written, not necessarily whether every applicable tag gets chosen — so this may not fully disappear even after M3.

## Against your four closing criteria for M2–M4

You set four bars for considering the engine validated across M2 through M4. Honest status against each, using this round’s data:

| Criterion | Status this round |
| --- | --- |
| 10/10 technically valid outputs | 9/10 valid (1 validation error, photo #3) — this is exactly what M3’s enum enforcement + safe fallback are scoped to close, now formally recorded in the plan as mandatory M3 acceptance criteria |
| Zero unjustified VERT verdicts | Met this round — zero VERT anywhere in the 9 valid outputs |
| Photo #9 returns ROUGE consistently | ROUGE in every round that produced a valid verdict (2 of 3 rounds; 1 round errored before producing any verdict) — not yet “consistent” in the strict sense you’re asking for, which is precisely why it’s now a named M3/M4 acceptance case |
| Photo #1 always produces a valid, safe verdict | 2 of 3 rounds produced a verdict (both ROUGE, both “safe” in the sense of erring toward caution); 1 round errored — same gap as above |

None of the shortfalls here are Judge logic problems — they’re the exact class of issue you already scoped to M3 (enum constraint, valid-JSON guarantee, safe fallback) and M4 (repeated-run stability measurement). I’ve recorded your four M3 acceptance criteria and the permanent designation of photos #1 and #9 as stability-test images directly in the implementation plan document, so they’re not just captured in this report.

## Full results this round

| # | Photo | Result | Expected | Match | Cause |
| --- | --- | --- | --- | --- | --- |
| 1 | ref_image_01.jpg | ROUGE | ORANGE_PROBABLE_NON_CIBLE | ❌ | Stable hard case, tracked per your instruction |
| 2 | ref_image_02.jpg | ORANGE_PROBABLE_NON_CIBLE | ORANGE_PROBABLE_NON_CIBLE | ✅ |  |
| 3 | ref_image_03.jpg | validation error | ORANGE_PROBABLE_NON_CIBLE | ❌ | New field-ambiguity instance (elements_visibles) |
| 4 | ref_image_04.jpg | ORANGE_PROBABLE_NON_CIBLE | ORANGE_PROBABLE_NON_CIBLE | ✅ |  |
| 5 | ref_image_05.jpg | ORANGE_PROBABLE_NON_CIBLE | ORANGE_PROBABLE_NON_CIBLE | ✅ | Tiered wasp rule — fixed |
| 6 | ref_image_06.jpg | ORANGE_PROBABLE_NON_CIBLE | ORANGE_PROBABLE_NON_CIBLE | ✅ | Crabro Q3=NON override — fixed |
| 7 | ref_image_07.jpg | ORANGE_INSUFFISANCE | ORANGE_PROBABLE_NON_CIBLE | ❌ | Model variance vs. Round 2 |
| 8 | ref_image_08.jpg | ORANGE_PLAFOND | ORANGE_PLAFOND | ✅ | Expected outcome updated as agreed |
| 9 | ref_image_09.jpg | ROUGE | ROUGE | ✅ | Control case, correct this round |
| 10 | ref_image_10.jpg | ORANGE_INSUFFISANCE | ORANGE_PROBABLE_NON_CIBLE | ❌ | Tag under-emission, same family as Round 2 finding |

Full raw JSON for every image is in test_images_2/report.json.

## What I need from you

- Photo #3’s new field-ambiguity finding — same treatment as Root Cause A: your direction before I touch elements_visibles.

- Everything else this round is either confirmed-working logic or model-variance already assigned to M3/M4 — no other decisions pending from my side.

I have not made any further code changes beyond the two you specified. Ready for M3 whenever you’d like to proceed, with its scope now including the four acceptance criteria above.