# ApiSave — Post-Validation Work: Scope, Price and Sequencing

Response to the M2 post-validation approval — the three approved items

2026-09-02

# Purpose

You have approved the direction for all three post-validation items. This document gives the fixed price, the split across the three items, the recommended sequence, and a recommendation on whether each belongs inside M3.

Fixed price for all three items combined: $300, split as below. This is a fixed fee for the defined scope, not a day-rate estimate.

| Item | Scope | Price |
| --- | --- | --- |
| 1 — Asian-hornet false-negative correction | Prompt + Judge + schema changes, full before/after repeated-sampling regression | $150 |
| 2 — Gemini 503 handling and latency | Stage timing, 5xx retry with backoff + jitter, image downscaling | $90 |
| 3 — Distant-structure guided retake | Schema flag + Judge suggestion + UI | $60 |
| Total |  | $300 |

# Item 1 — Asian-hornet false-negative correction — $150

Nature: detection-logic change (prompt + Judge + observation schema). Target-adjacent. Largest of the three: it carries the full regression obligation and is likely to need several tuning rounds.

Approved changes:

- Prompt — sharpen the abdomen interpretation so a dark ground with one broad orange band and thin pale segment margins resolves to Q2 = OUI / fond_dominant = sombre, not mixte_jaune_noir_alterne. Add a worked velutina abdomen example.

- Prompt + schema — tighten the “rufous head” marker (tete_rousse_orangee) so the normal orange-yellow velutina face does not trigger it.

- Judge — retire the “one chromatic marker is enough at HIGH confidence” shortcut on the CRABRO_LIKE_PROFILE route; require at least two, or Q1 = NON.

- Judge — use zone_terminale_orangee = true together with a dark thorax as a velutina-positive counter-signal that blocks the crabro route.

- Prompt — strengthen the single-individual instruction for images containing prey or more than one insect.

Validation (as you required): before-and-after, repeated-sampling, against the full regression set — the two new false-negative cases (test_images_5), the existing confirmed-ROUGE Asian-hornet cases, the confirmed European-hornet cases, and the wider M2 reference set (test_images_2, test_images_3). ROUGE-adjacent cases are sampled 5–8 times each, not once (the Photo 1 lesson). No new regressions is the acceptance bar.

Deliverable: the modified prompt / Judge / schema, plus a report with raw before/after decision traces for every regression case.

Inside M3? — No, recommended separate, and done first. M3’s headline metric is the native-valid JSON rate. Changing the prompt and schema mid-M3 makes that number impossible to attribute — the same reason the photo-#10 experiment was scoped outside M3. This work bumps the prompt and schema versions; M3’s atomic protocol bundle then simply references the corrected versions and validates against the corrected baseline.

# Item 2 — Gemini 503 handling and latency — $90

Nature: transport layer. No detection logic touched.

Scope:

- Stage-timing instrumentation — image prep, Gemini call, retries, schema validation, Judge — surfaced in a debug log. (This is also the per-stage measurement you asked for.)

- Retry policy rework: include 500/502/503/504, exponential backoff with jitter, honour Retry-After, cap the retry budget.

- Downscale the image (longest edge ~1024–1568 px) before base64 encoding, so a multi-MB full-resolution photo is not uploaded — and re-uploaded on every retry.

Validation: measured before/after latency on a real device; the M2 reference set re-run at the reduced resolution to confirm no accuracy change from downscaling.

Inside M3? — No, independent. It can run in parallel with Item 1 or immediately after, and gives immediate relief from the 503s being seen now.

# Item 3 — Distant-structure guided retake — $60

Nature: new advisory feature. No verdict ever changes. Smallest and lowest-risk of the three.

Scope:

- Schema + prompt — add structure.trop_distante_pour_evaluer, set by the model when a structure is visible but too small/far to assess (the model already says “distant” in its free text; this captures it).

- Judge — when that flag is set and the structure path resolves to VERT, attach the suggested wording (“A distant structure has been detected. Zoom in or take a closer photo for a more precise analysis.”) without changing verdict / verdict_code.

- UI — render the suggestion beneath the green result.

Validation: the flag fires on distant-structure images; zero verdict changes across the existing structure regression set (test_images, test_images_5 Case 3).

Inside M3? — No, independent. Product feature, unrelated to M3 infrastructure.

# Recommended sequence

| Order | Item | Price | Why here |
| --- | --- | --- | --- |
| 1 | Item 1 — false-negative correction | $150 | Safety-critical (false negative on the target species). The detection baseline must be stable before any further build ships or M3 validates against it. |
| 2 | Item 2 — 503 / latency | $90 | Immediate user-visible pain. Independent of Item 1; can overlap its validation waits. |
| 3 | Item 3 — distant-structure advisory | $60 | Lowest urgency and risk. Can run in parallel with Item 2. |
| — | M3 | (its own scope) | Proceeds separately once you confirm the hosting platform. Built on the Item 1 corrected prompt/schema. |

The three items are billed separately from M3. If you would rather treat them as one approval and one payment of $300 rather than three, that is fine — the sequence is unchanged.

# What I need from you

- Confirm the $300 fixed price, the split, and the sequence above — or tell me what to adjust.

- The hosting platform for M3, when you have it (you said you would send this separately).

Implementation on Item 1 starts as soon as you confirm point 1.