# ApiSave — M3 Scope: Gemini API Hardening & Key Security

Exactly what is included, what is excluded, and how it will be verified

2026-09-03

# What M3 is for

Today the Gemini API key is compiled into the mobile application. Anyone who downloads the app can extract it from the bundle and use it. M3 closes that exposure and hardens the whole path between the app and Gemini so that the model can only ever run in a combination that has been validated.

M3 is infrastructure and safety work. It does not change what the app decides or how it reads a photo — that behaviour stays identical, and proving it stays identical is one of the acceptance criteria.

# What M3 delivers

## 1. Server-side proxy — the key leaves the app

- A small server component holds the real Gemini key. The app sends the photo to the proxy; the proxy calls Gemini and returns the result.

- GEMINI_API_KEY is removed from the app bundle entirely — it no longer ships to any device.

- The app authenticates to the proxy with a shared app-secret (X-App-Secret), reusing the exact PROXY_URL / PROXY_SECRET convention already present in the codebase from the retired OpenAI integration, rather than inventing a new mechanism.

- .env.example is updated; the proxy is deployed to a small Node host.

## 2. Native structured-output enforcement

- Gemini’s own responseSchema is used to constrain the model’s JSON output to the exact allowed field values, built directly from src/core/schema.js.

- A safe fallback path: if a schema-constrained response comes back malformed, or the constrained call fails for any reason, the proxy falls back to an unconstrained call so the user still gets a usable verdict instead of an error.

- The native-valid rate and the fallback-activation rate are reported as two separate numbers, never blended into a single “success rate” — a fallback counts as a usable result but explicitly does not count as a native-valid model output.

## 3. Server-configurable model identifier

- The Gemini model string moves out of the app and into the proxy’s configuration, gated by a hard-coded allowlist of approved exact model strings.

- The proxy refuses to start if it is configured with a model that is not on the allowlist — a misconfigured deployment fails loudly instead of silently running on an unvalidated model.

- Activating an approved replacement model becomes a proxy redeploy, with no new app build and no store resubmission.

## 4. Atomic protocol bundle

- The model identifier, the prompt version and the schema version are treated as one unit — a bundle that is versioned and activated together.

- The app declares the bundle it was built against on every request. The proxy rejects any request whose declared bundle does not exactly match the bundle it is currently serving (HTTP 409, “update required”).

- This makes it structurally impossible for a model to run against a prompt or schema version it was never validated with — the risk that a server-configurable model would otherwise introduce.

# Deliverables

- src/services/geminiApi.js — native schema enforcement, the pinned model, and the call routed through the proxy.

- The proxy component, with its own README and .env.example.

- GEMINI_API_KEY removed from the client bundle.

- The M3 validation report (see acceptance criteria below), including the raw model outputs from the reference-image rerun.

# Acceptance criteria

- The Gemini key is not present in the built app bundle — verified by inspecting the compiled artifact directly.

- Schema-conformant responses confirmed on live test calls.

- The 10 reference images are rerun through the proxy with raw model outputs included; the native-valid rate and the fallback-activation rate are reported side by side, never as one figure.

- Photo #9 returns ROUGE; there are zero unjustified VERT verdicts.

- Photos #1 and #10 are carried as permanent tracked regression cases into every future validation round.

- No change in observed verdict behaviour end-to-end, measured against the current production baseline — the hardening is transparent to the detection logic.

# Explicitly not in M3

- The mandatory-per-trait-field experiment for the photo-#10 recall issue — a separate, approval-gated piece.

- The revised M4 stability-testing protocol.

- Firebase Remote Config — assessed as disproportionate to the app’s current scale; the proxy’s own environment configuration covers the same need with one less dependency.

# What is needed from you

- A hosting decision for the proxy: a small Node host (Render, Railway, Fly.io, or a plain VPS). Cost is minimal.

- Nothing new on the Gemini key — the existing key simply moves from the app into the proxy’s server-side configuration.

# One operational note

Once the proxy is live, a proxy deployment and an app release must be sequenced together. Rolling out a new model on the proxy before the matching app update has reached users will cause the proxy to reject those older installs (with an “update required” message) until they update. This is deliberate — fail-closed rather than silently run an untested pairing — but it is a process change worth being aware of before the first live model change.